Pending Issues

- There are data in the system pertaining to legacy data which is mixed i.e. birth, pregnancy outcome and death. This is resulting to errors which propagate to further errors. Done

- Pending Migrations: There were migrations that were pending from the legacy data that were never transferred to the new system. Hotenzia says she will finish next week.

- Updating of PSID when the individid changes  Done

- Morbidity  and immunization QVs in progress

New Issues

- Marriage table allows duplicates: The nursery option was considered as part of the other column. Now it is part of all  Done

- Main database validation Will run on monday

- In-ability to fill Missed Tros incase TRI’s have already been filled Still pending

Feedback on Programming Issues

- David, Ijaa and Christine to meet and come up with suitable query values.   The programmers are still looking into ways of implementing the query values which were forwarded to them by David.  Done

- Morbidity: The query values for morbidity were discussed and are yet to be implemented. Especially the query values pertaining to dates. Pending

Pending Issues

- There are data in the system pertaining to legacy data which is mixed i.e. birth, pregnancy outcome and death. This is resulting to errors which propagate to further errors. Pending

- Duplicate PSIDs: The system should not allow this to happen. Pending, David to be involved in this issue. Was discussed in meeting.  PSID to be updated when individid is changed

- Pending Migrations: There were migrations that were pending from the legacy data that were never transferred to the new system. Pending-Hotenzia working with Ijaa on this issue. Hotenzia says she will finish next week.

- Field data 20111: There was data which was collected from the field for round 20111 and it was uploaded into Field20103 database. It was agreed that there is no need to move them to 20111. In the future one field database will be created that will host all field data

New Issues

- Education: The nursery option was considered as part of the other column. Now it is part of all  Done

- Changes and Corrections: DOB for individual are not going through Done

- Morbidity QVs:  Pending

- Migration Issues

  - Populate individual details from database after entering the PID    done

  - Populate the sfieldworker with the field worker details. to be fixed in the next version

  - Validate sleeping place and moved to/from(HHID) (It should be existing) to be fixed in the next version

- Baseline: Unable to register baseline . done