Todays minutes

New ISSUES

- Extract reconciliation field data

- Add validation in house visitation to prevent after a complete visit

- Update derived columns like psid & education when reconciliation is done

Pending issues

- Missing legacy data:

- Main database validation

- In-ability to fill Missed Tros incase TRI’s have already been filled

- Morbidity  and immunization QVs in progress

Previous Monday Pending Issues

- There are data in the system pertaining to legacy data which is mixed i.e. birth, pregnancy outcome and death. This is resulting to errors which propagate to further errors. Done

- Pending Migrations: There were migrations that were pending from the legacy data that were never transferred to the new system. Hotensia fininished last Friday work migration starts today

- Updating of PSID when the individid changes  Done

- Morbidity  and immunization QVs in progress

Previous Monday New Issues

- Marriage table allows duplicates: The nursery option was considered as part of the other column. Now it is part of all  Done

- Main database validation Will run on monday

- In-ability to fill Missed Tros incase TRI’s have already been filled Still pending